University of Seville

Higher Technical School of Computer Engineering

D01 – Student #3 Planning and Progress Report

****

Degree in Computer Engineering – Software Engineering

Design and Testing II

Course 2024 – 2025

|  |  |
| --- | --- |
| **Date** | **Version** |
| 18/02/2025 | v1r0 |

|  |  |
| --- | --- |
| **Practice Group: C 1 . 04 0** | |
| **Members** | **Email** |
| Isabel Sánchez Castro | isasancas@alum.us.es |

**Repository:** <https://github.com/DP2-2025-C1-040/Acme-ANS>

Table of contents

[Revision Table 3](#_Toc190870499)

[Executive Summary 4](#_Toc190870500)

[Introduction 5](#_Toc190870501)

[Contents 6](#_Toc190870502)

[Conclusions 7](#_Toc190870503)

[Bibliography 7](#_Toc190870504)

Revision Table

|  |  |  |
| --- | --- | --- |
| **Date** | **Version** | **Description** |
| 18/02/2025 | v1 | Creation of the document and approach to the tasks |
| 19/02/2025 | v2 | Complete document with completed tasks and costs |
| 20/02/2025 | v3 | Last task |

Executive Summary

All assigned tasks were successfully completed, most of them within the planned time.

Introduction

This document aims to assess the performance of Student #3 for the first delivery. The assignments of the tasks, their corresponding progress and the value used and planned for each of them are presented and explained. For this purpose, it has been done in the form of a table for better organisation, including, in addition, the estimated and actual time for each of the tasks.

My role has been: Analyst, Developer and Manager.

Contents

To define the tasks we have used the Projects tool on GitHub. Also, I'm personally using GitHub Desktop to commit to the repository, as I find it more convenient than Eclipse. You can consult my task board at [this link](https://github.com/orgs/DP2-2025-C1-040/projects/3/views/1).

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **#ID** | **Title** | **Description** | **Estimate time** | **Actual time spend** |
| 16 | Task 1 Student #3 - Mandatory | Modify the anonymous menu so that it shows an option that takes the browser to the home page of your favourite web site | 15 minutes | 16 minutes |
| 34 | Task 2 – Student #3 - Mandatory | Provide a link to your planning dashboard in GitHub | 3 minutes | 5 minutes |
| 17 | Task 24 – Student #3 – Supplementary I | Analysis individual report | 15 minutes | 15 minutes |
| 18 | Task 25 – Student #3 - Supplementary II | Planning individual report | 15 minutes | 45 minutes |
| 72 | Review Task 1 – All students | Review the task 1 of all the students | 5 minutes | 5 minutes |

The following costs are estimated for the tasks performed:

|  |  |  |
| --- | --- | --- |
| **Estimate costs** |  |  |
| Task 1 – Student #3 (Developer) | 30.00€/h \* 15 min = | 7.50 € |
| Task 2 – Student #3 (Analyst) | 30.00€/h \* 3 min = | 1.50 € |
| Task 24 – Student #3 (Analyst) | 30.00€/h \* 15 min = | 7.50 € |
| Task 25 – Student #3 (Analyst) | 30.00€/h \* 15 min = | 7.50 € |
| Review Task 1 (Developer) | 30.00€/h \* 5 min = | 2.50 € |
| Total Estimated Cost = |  | **26.50 €** |

|  |  |  |
| --- | --- | --- |
| **Actual costs** |  |  |
| Task 1 – Student #3 (Developer) | 30.00€/h \* 16 min = | 8.00 € |
| Task 2 – Student #3 (Analyst) | 30.00€/h \* 5 min = | 2.50 € |
| Task 24 – Student #3 (Analyst) | 30.00€/h \* 15 min = | 7.50 € |
| Task 25 – Student #3 (Analyst) | 30.00€/h \* 45 min = | 22.50 € |
| Review Task 1 (Developer) | 30.00€/h \* 5 min = | 2.50 € |
| Actual Cost = |  | **43.00 €** |

Conclusions

As this is the first ‘Planning and Progress’ document of Student #3 it is not possible to make a comparison with the costs of the previous report.

Overall I had no problems and the times were on schedule.

Bibliography

Intentionally blank